Mono Tennis Club

Platform Improvement Audit

March 2026 — Features & Technical Improvements

# Executive Summary

This audit covers all three MTC platforms: the Next.js landing page, the dashboard PWA, and the mobile PWA. It identifies 31 specific, actionable improvements across features, architecture, performance, and security. Suggestions are prioritized by impact and organized into a top-10 ranked list plus detailed breakdowns per platform.

# Top 10 Priority Improvements

These are the highest-impact items ranked by a combination of user value, technical risk, and implementation effort.

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 1 | Single Event Data Source | High | Landing | Events are duplicated across Events.tsx, Schedule.tsx, and layout.tsx JSON-LD. Create a shared data/events.ts file imported by all three. Eliminates the #1 maintenance headache. |
| 2 | Booking Waitlist | High | Dashboard | When a court is full, members must keep refreshing. Add a booking_waitlist table. On cancellation, auto-notify the top waitlisted member. Highest-value feature for retention. |
| 3 | Web Push Notifications | High | Mobile | Currently simulated only. Implement Notification.requestPermission() + SW push handlers for real push notifications. Transforms the app from passive to proactive. |
| 4 | Conversation Pagination | Critical | Dashboard | fetchConversations() loads ALL messages for ALL conversations with no limit. 100 conversations x 50 messages = 5,000 rows per load. Add .range(0, 50) + pagination. |
| 5 | Timer/Listener Leak Cleanup | Critical | Mobile | 88 setTimeout/setInterval calls but only 14 clearTimeout/clearInterval. badgePulseInterval in notifications.js never clears. Event listeners pile up on screen changes. |
| 6 | Book a Court CTA on Landing | Medium | Landing | No direct booking path from the homepage. Add a prominent CTA in the hero or events section that links to the dashboard booking flow. |
| 7 | Events Page Error States | High | Dashboard | Events page has zero error or loading states. If the fetch fails, users see a blank page. Add error boundary + toast on failed RSVP/enrollment. |
| 8 | Auth Token to Memory-Only | High | Mobile | Access token stored in localStorage is vulnerable to XSS. Migrate to in-memory storage + httpOnly refresh token pattern. |
| 9 | Admin Page Extraction | Medium | Dashboard | admin/page.tsx is 729 lines handling member search, announcements, gate code, and modals. Extract into 4 focused components for testability. |
| 10 | Real-Time Booking Sync | Medium | Mobile | Booking calendar doesn't auto-refresh if another user books simultaneously. Add polling every 30s on the booking screen or WebSocket. |

# Landing Page (Next.js)

## Technical Improvements

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 1 | Single Event Data Source | High | Landing | Events duplicated in Events.tsx, Schedule.tsx, layout.tsx JSON-LD. Create data/events.ts imported by all three. |
| 2 | JSON-LD Nonprofit Fix | Low | Landing | nonprofitStatus uses Nonprofit501c3 (US). MTC is Canadian. Remove or use correct type. |
| 3 | HTML Lang Attribute | Low | Landing | Root <html> defaults to lang='en'. Should be lang='en-CA'. |
| 4 | CSS Duplication | Medium | Landing | globals.css (688 lines) and landing.css (1,112 lines) share .card-v2, .card-hover, some animations. Deduplicate shared rules. |
| 5 | Gallery Shuffle Caching | Low | Landing | Gallery shuffles 17 images every page load. Cache the shuffle order in localStorage for consistent experience. |
| 6 | Memoize Filtered Events | Low | Landing | Events.tsx recalculates filtered events list on every render. Wrap in useMemo. |

## Feature Suggestions

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 7 | Book a Court CTA | Medium | Landing | No direct booking path from homepage. Add prominent CTA in hero or events section. |
| 8 | Coaching Staff Section | Low | Landing | Add bios and lesson pricing, or prominent link to /info?tab=coaching. |
| 9 | Testimonials Section | Low | Landing | Add member quotes for social proof on the landing page. |
| 10 | Empty Filter State | Low | Landing | When no events match a filter, the section shows blank. Add 'No events found' message. |

## Accessibility Gaps

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 11 | Filter aria-pressed | Medium | Landing | Event filter buttons missing aria-pressed attribute for screen readers. |
| 12 | Calendar Dot Labels | Medium | Landing | Calendar dots (.cal-dot) are color-only with no text/label for color-blind users. |
| 13 | Gallery Arrow Keys | Low | Landing | Gallery carousel has no keyboard arrow-key navigation between slides. |
| 14 | Color Contrast Check | Medium | Landing | #d4e157 on #1a1f12 needs WCAG AA validation for body text. |

# Dashboard PWA

## State Management

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 1 | Conversation Read Race | Critical | Dashboard | markConversationRead() queries Supabase for conversation ID then updates. Rapid opens could mark wrong conversation. Cache conversation IDs in state. |
| 2 | Notification Deduplication | High | Dashboard | addBooking() creates notifications without dedup. Retry creates duplicate participant notifications. Track booking attempt IDs. |
| 3 | Analytics Date Staleness | Medium | Dashboard | analytics useMemo doesn't include month in dependencies. If component stays mounted past midnight, analytics show stale month. |
| 4 | RSVP Debounce | High | Dashboard | Rapid RSVP clicks fire concurrent toggleEventRsvp() calls. Add pending state + 500ms debounce. |

## Database Layer

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 5 | Conversation Pagination | Critical | Dashboard | fetchConversations() fetches ALL messages for ALL conversations. No limit. Add .range(0, 50) + pagination or server-side RPC. |
| 6 | toggleEventRsvp N+1 | Medium | Dashboard | Two queries per RSVP (SELECT + INSERT/DELETE). Could be 1 with upsert. |
| 7 | markMessagesRead Race | High | Dashboard | Could mark new arriving messages as read. Add AND created_at < now() clause. |
| 8 | Announcements Fetch | Medium | Dashboard | Fetches all announcements then filters dismissals in code. Use server-side RPC join. |

## Components & UX

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 9 | Admin Page Extraction | Medium | Dashboard | 729-line page.tsx. Extract MemberSearchTable, AnnouncementSection, GateCodeSettings, DeleteMemberModal. |
| 10 | Events Error States | High | Dashboard | Zero error/loading states. Blank page on fetch failure. Add error boundary + toast. |
| 11 | WeatherWidget Fallback | Medium | Dashboard | No retry or fallback if open-meteo API fails. Shows 'Loading...' forever. |
| 12 | Sidebar Memoization | Low | Dashboard | NavItem components re-render when any prop changes. Extract as React.memo. |

## Feature Suggestions

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 13 | Booking Waitlist | High | Dashboard | Add booking_waitlist table. On cancellation, auto-notify top waitlisted member + offer auto-rebook. |
| 14 | Court Maintenance Alerts | Medium | Dashboard | When admin sets court to maintenance, auto-notify members with bookings on that court that day. |
| 15 | Recurring Lessons | Medium | Dashboard | Coaching programs only support one-off sessions. Add recurrence rules (rrule format). |
| 16 | Booking Confirmation | Medium | Dashboard | Add 48h confirmation deadline for participants. Auto-remove unconfirmed. |
| 17 | Soft Delete Audit Trail | Medium | Dashboard | Member deletion hard-deletes bookings. Add deleted_at column for 90-day compliance retention. |

# Mobile PWA

## Critical Fixes

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 1 | Timer/Listener Leaks | Critical | Mobile | 88 setTimeout/setInterval calls, only 14 clears. badgePulseInterval never clears on screen change. Event listeners accumulate. |
| 2 | Auth Token Security | High | Mobile | Access token in localStorage vulnerable to XSS. Migrate to memory-only + httpOnly refresh token. |
| 3 | innerHTML Churn | High | Mobile | 219 innerHTML calls across 20 files. booking.js rebuilds entire grid, admin.js builds 1,082 lines of HTML. Use DOM diffing or template caching. |

## Architecture

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 4 | Large File Splitting | Medium | Mobile | admin.js (1,082 lines), booking.js (1,070), payments.js (958). Split into sub-modules for maintainability. |
| 5 | Source Maps | Medium | Mobile | No source maps in build output. Production errors hard to trace. Add sourcemap option to esbuild. |
| 6 | Route-Based Splitting | Medium | Mobile | All 27 JS files (290KB) loaded upfront. Add dynamic imports for screens not immediately visible. |

## Feature Suggestions

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 7 | Web Push Notifications | High | Mobile | Currently simulated. Implement Notification.requestPermission() + SW push handlers for real notifications. |
| 8 | Real-Time Booking Sync | Medium | Mobile | Calendar doesn't auto-refresh when others book. Add polling (30s on booking screen) or WebSocket. |
| 9 | Skeleton Loading States | Medium | Mobile | Data screens show nothing while loading. Add placeholder skeleton cards. |
| 10 | Swipe Navigation | Low | Mobile | No left/right swipe between screens. Only button taps. Add touch gesture support. |
| 11 | Weather on Booking | Low | Mobile | Dashboard has weather widget but mobile doesn't. Useful for outdoor court decisions. |

## Offline Improvements

| # | Suggestion | Priority | Platform | Details |
| --- | --- | --- | --- | --- |
| 12 | Offline Mode Indicator | Medium | Mobile | No visual indicator of which features work offline vs. require network. |
| 13 | Offline Queue Persistence | Medium | Mobile | Offline booking queue lost if app crashes mid-operation. Persist queue to localStorage. |
| 14 | Conflict Resolution | Low | Mobile | No strategy if user modifies cached data offline and server has newer data. |